WEEK 03 - SPRINT NOTES

Foundation Completion and Validation

| Project Information | Details |
| --- | --- |
| Phase | CadetX — Phase 1: Foundation & Exploration |
| Sprint | Week 3 — Foundation Completion and Validation |
| Project | Heavy Supplier, inventory & Warehouse Analytics |
| Scrum Master | Mohamed Risleen Afrina (Afrina) |
| Team | Peter Joy Edet (Joy) ; Divya Gupta ; Mohamed Risleen Afrina (Afrina) |
| Document Status | Consolidated sprint notes for team review and submission preparation |
| Sprint Focus | Data validation, KPI verification, issue tracking and GITHUB documentation |

# 1. Sprint Goal

To improve data reliability by validating the datasets integrated during Weeks 1–2, reviewing key business rules and initial KPIs, documenting unresolved data-quality issues, and organising Phase 1 deliverables for a traceable and review-ready handover to the next phase.

2. Sprint Objectives

Review the structure, column names, data types, key fields, relationships, missing values, duplicates, and integration outcomes of the cleaned and integrated datasets.

Validate purchase-order status, receipt-date, and delivery-classification logic without making unsupported changes to source data.

Review sales-order identifiers, quantities, product/branch relationships, and relevant KPI definitions.

Check stock and inventory data at the appropriate Product–Branch level and document unexplained differences for business confirmation.

Review the data dictionary and initial KPI definitions, including distinct order counts, Units Purchased, and Procurement Spend.

Maintain a clear issue log, record assumptions and limitations, and organise Week 3 evidence in GitHub.

# 3. Team Responsibilities

| Team Member | Role | Responsibilities / Expected Evidence |
| --- | --- | --- |
| Mohamed Risleen Afrina (Afrina) | Scrum Master, Sprint Coordination | Track task progress and deliverable quality; coordinate dependencies and blockers; maintain sprint notes and issue tracking; ensure consistent GitHub folder/file organisation and version control; check submission readiness and communicate unresolved items. |
| Divya Gupta | Data Foundation & Quality Assurance | Review Week 1 cleaned datasets and Week 2 integrated datasets; verify schemas, data types, join keys, missing values, duplicates, inconsistent values, and integration results; review inventory at Product–Branch level; document findings and evidence. |
| Peter Joy Edet (Joy) | Data Dictionary & KPI Validation | Review data dictionary definitions and business meaning; validate KPI logic and counting grain; distinguish unique order counts from line-level row counts; review Units Purchased and Procurement Spend definitions; record assumptions and required business clarifications. |

# 4. Datasets in Scope

| Dataset / Source | Validation Focus |
| --- | --- |
| Purchase Orders Integrated | Header/line grain; PO and line identifiers; status and received_date consistency; delivery classification; missing values; duplicate records; supplier, product, and branch joins. |
| Sales Orders Integrated | Order/header versus line-level grain; unique order IDs; line IDs; quantities; missing/duplicate records; product and branch relationships; KPI aggregation logic. |
| Stock / Inventory Integrated | Product–Branch combinations; opening stock, movements, running balance, and current stock; duplicate combinations; missing keys; unexplained balance differences. |
| Supporting source datasets and data dictionary | Column definitions, data types, join-key validity, relationship consistency, and business meaning of fields. |

# 5. Validation Findings and Items Requiring Confirmation

The figures below are the values recorded in the working report. They must be checked against the current CSV files before being treated as final validated results.

| Area | Recorded Result | Assessment / Required Action |
| --- | --- | --- |
| Purchase-order integrated rows | 155,495 line-level rows | Confirm against the current purchase_orders_integrated.csv file and record the exact file/version used. |
| Received line rows | 139,977 | Recorded as received line rows; verify the filter condition and status values used. |
| Cancelled line rows | 15,418 | Recorded as cancelled line rows; missing received_date for cancelled orders should not be automatically filled or treated as an error without a business rule. |
| Status-row reconciliation | 139,977 + 15,418 = 155,395 | This is 100 rows fewer than the reported total of 155,495. Investigate rows with blank, unexpected, or differently spelled statuses, and check whether filters exclude records. |
| Delivery classifications | Early: 6,259; On Time: 112,736; Late: 21,082 | These total 140,077, which is 100 more than the recorded 139,977 received rows. Recalculate classifications from the current file and reconcile the filter conditions. |
| Inventory stock values | Average current_stock reported near 107,000 versus opening_stock near 183 | Confirm units, aggregation grain, and whether averages were calculated across rows or across the 180 Product–Branch pairs. Do not conclude this is an error until the business meaning is confirmed. |
| Inventory balance comparison | current_stock differs from final running_balance for 14 of 180 Product–Branch pairs | Inspect transaction ordering, movement signs, and the business rule for current stock. Record affected pairs and evidence before making changes. |
| Data dictionary | Four corrections reported as pending | Resolve or explicitly list the four items with owner and status. Do not describe the dictionary as fully approved while corrections remain. |
| Issue log | Five issues awaiting business confirmation; inventory observations remain open | Keep each issue visible with severity/priority, evidence, owner, status, and decision required. |

# 6. Critical Reconciliation Check — Purchase Orders

A 100-row mismatch was identified in the working figures. This is the main validation blocker and must remain open until the source file has been checked.

Total reported integrated rows: 155,495.

Received rows plus cancelled rows: 139,977 + 15,418 = 155,395 (100 fewer than the total).

Delivery classifications: 6,259 + 112,736 + 21,082 = 140,077 (100 more than the received-row count).

Re-run counts from the same file version using mutually exclusive filters. Check missing/unknown statuses, trailing spaces, inconsistent labels, null values, and whether delivery classification includes records excluded from the received-row filter.

Do not manually alter the data to force the counts to match. Document the verified cause and the exact rule used.

# 7. KPI and Business-Rule Validation

| Metric / Rule | Validation Requirement |
| --- | --- |
| Distinct Purchase Orders | Count unique PO identifiers, not line rows. State the counting grain in the report. |
| Distinct Sales Orders | Count unique sales-order identifiers separately from sales-order line counts. |
| Units Purchased | Define the quantity field and aggregate at the correct line-level grain. Check for duplicated rows caused by joins. |
| Procurement Spend | Confirm whether spend is calculated from line-level quantity × unit price or a trusted line amount. Avoid summing a repeated header-level total_cost across multiple lines. |
| Delivery classification | Confirm the agreed definition of Early, On Time, and Late, including date fields, expected lead time, and treatment of cancelled/not-received orders. |
| Inventory balance | Confirm the business rule connecting opening stock, stock movements, running balance, and current stock at Product–Branch level. |

# 8. Issue Log and Decision Tracking

All unresolved observations must be tracked in a single-issue log. The log should include: Issue ID; dataset/field; description; evidence or affected-row count; impact; priority; owner; status; business decision required; and resolution/date.

| Issue ID | Issue / Decision Needed | Status | Next Action |
| --- | --- | --- | --- |
| DQ-PO-01 | 100-row mismatch between PO status counts and total integrated rows | Open — high priority | Recalculate counts from one CSV version and identify the exact records causing the mismatch. |
| DQ-PO-02 | Delivery classification total differs from received-row count by 100 | Open — high priority | Check classification filters and reconcile row-level results. |
| DQ-INV-01 | Current stock differs from final running balance for 14 of 180 Product–Branch pairs | Open — needs rule confirmation | Inspect affected pairs, movement order, and stock calculation rule. |
| DQ-INV-02 | Current-stock average is much higher than opening-stock average | Open — needs interpretation | Verify units, grain, outliers, and aggregation method. |
| DOC-01 | Four data dictionary corrections pending | Open | List each correction and assign an owner; update review status. |
| BUS-01 | Five issues awaiting business confirmation | Open | Retain the five original issue descriptions and record the required decision and owner for each. |

# 9. Scrum Master Activities

| Activity | Output | Status |
| --- | --- | --- |
| Tracked completion and quality of Phase 1 deliverables (15 backlog items) | Backlog and deliverables status | Complete |
| Monitored dependencies between data quality, documentation and KPI validation | Stock KPIs depend on ISS-05/06; Spend and Units sign-off depends on ISS-03; final dictionary depends on ISS-08 to ISS-11 | Complete |
| Tracked unresolved issues and documented their status | Issue register ISS-01 to ISS-11 | Complete |
| Reviewed GitHub organisation and version control | Repository structure; upload guide | Complete |
| Maintained sprint documentation and monitored submission readiness | Sprint notes; README | Complete |

# 10. Sprint Outcome and Completion Status

Week 3 has consolidated the validation scope and identified specific reconciliation and documentation items that require resolution. The recorded results are not yet fully reconciled; therefore, the sprint should not be described as having zero open issues or as fully approved until the discrepancy and pending review items have been addressed or formally accepted.

| Status Area | Current Position |
| --- | --- |
| Validation scope defined | Documented |
| Purchase-order reconciliation | Open — 100-row discrepancy requires resolution |
| Inventory business-rule review | Open — clarification required |
| Data dictionary | Review corrections pending |
| Business confirmation | Five issues reported as awaiting confirmation; retain their exact details in the issue log |
| GitHub organisation | Ensure a single canonical repository name and consistent folder paths |
| Final approval | Pending team review and evidence-based sign-off |

11. Proposed Week 03 Repository contents

Week-03/ README.md

Week-03/ Sprint_Notes.docx

Week-03/ data-integrated/purchase_orders_integrated.csv

Week-03/ data-integrated/sales_orders_integrated.csv

Week-03/ data-integrated/stock_inventory_integrated.csv

Week-03/validation/ 01_dataset_structure_report.csv

Week-03/validation /02_column_and_missing_report.csv

Week-03/ validation/03_missing_values_report.csv

Week-03/ validation/04_duplicate_rows_report.csv

Week-03/ validation/05_initial_issue_log.csv

Week-03/ validation/Week_3_Validation_Summary.md

Week-03/data dictionary/DATA_DICTIONARY_VALIDATION_WORKBOOK.docx