# CADETX VIRTUAL INTERNSHIP

## WEEK 4 SCRUM MASTER NOTE

Project: Heavy Suppliers Warehouse Analytics & Operations Optimization
Sprint: Week 4
Sprint Topic: Product Performance Analysis
Scrum Master: Joy Peter
Team Members: Mohammed Risleen and Divya Gupta

### 1. Sprint Objective

The objective of Week 4 was to evaluate product performance using sales revenue, quantity sold, sales frequency, and stock movement. The sprint also focused on identifying top- and low-performing products, classifying products according to sales value and movement patterns, validating analytical methods, and documenting findings to support inventory and warehouse analysis.

### 2. Sprint Planning and Task Allocation

The Week 4 sprint was organized into two main workstreams.

#### Part 1 — Product Sales and Performance

Assigned to: Mohammed Risleen

Responsibilities:

- Analyze product-level sales revenue, quantities sold, and sales frequency.

- Identify top-performing and low-performing products using revenue, quantity sold, and order frequency.

- Compare product performance across branches and available product categories.

- Analyze sales trends over the available time period.

- Investigate products with unusually high or low sales activity.

- Validate KPI formulas, product rankings, and aggregation methods.

#### Part 2 — Product Movement and Classification

Assigned to: Divya Gupta

Responsibilities:

- Analyze stock movement using IN, OUT, and ADJUSTMENT transactions.

- Classify products as fast-moving or slow-moving using documented sales and stock-movement criteria.

- Perform ABC/Pareto classification using sales revenue, documenting cumulative contribution.

- Compare product classifications based on sales quantity, sales frequency, revenue, and stock movement.

- Identify products with high sales activity but potentially insufficient stock, as well as products with low sales activity and potentially excessive stock.

- Document classification methods, assumptions, and limitations.

- Prepare summary tables and visualizations.

### 3. Scrum Master Responsibilities

As Scrum Master, my responsibilities during the sprint included:

- Coordinating sprint planning and clarifying assigned responsibilities.

- Tracking progress, dependencies, blockers, and task completion.

- Ensuring consistent KPI definitions and appropriate use of validated datasets.

- Reviewing analysis methods and checking that conclusions are supported by the data.

- Maintaining organized documentation, sprint notes, and GitHub deliverables.

- Coordinating the sprint review and confirming submission readiness.

### 4. Team Meeting and Sprint Review

A team meeting was held on 18th October 2026 for members to discuss and presentation was held on the 21st October 2026 for their Week 4 findings.

The meeting provided an opportunity for the team to review the analyses completed under the two workstreams, discuss the findings, and consider how the individual deliverables would contribute to the overall product performance analysis.

The meeting also formed part of the sprint review process, allowing the team to assess the progress made toward the Week 4 objectives.

Meeting record:

- Date: 21 October 2026

- Purpose: Presentation and discussion of individual Week 4 findings.

- Participants: Scrum Master and project team members.

- Focus: Product sales performance, product movement, and classification results.

During the meeting it was brought to our notice by Divya on inconsistency in revenue. Mohammed's report gives P015 a revenue of 5,381,418,000, while Divya's ABC-Pareto file reports a delivered sales value of 4,729,298,000 for the same product. An investigation was to be carried to determine whether it results from different reporting periods, transaction filters, or calculation methods.

### 5. Progress and Submitted Deliverables

#### A. Mohammed Risleen — Product Sales and Performance

Mohammed submitted an Excel workbook containing analysis results and a Markdown report.

The report covered:

- Product revenue, quantity sold, and sales frequency.

- Identification of the highest- and lowest-revenue products.

- Identification of products with the highest quantities sold and sales frequencies.

- Branch and category performance comparisons.

- Investigation of unusually high product revenue.

- Validation of revenue calculations and selected sales data quality checks.

- Recommendations relating to inventory availability, branch demand, and sales monitoring.

Key findings reported:

- P015 — Engine Block EB-600 recorded the highest product revenue.

- P026 recorded the lowest product revenue.

- P029 had the highest quantity sold.

- P011 had the highest sales frequency, measured by unique sales orders.

- CHN001 was the highest-revenue branch.

- Engine was the highest-revenue category, while Hydraulic recorded the highest total quantity sold and number of unique orders.

The report covered 130,402 sales records and 20,000 unique sales orders. It reported no revenue calculation mismatches, no order-level revenue validation issues, and no duplicate sales order ID and line number combinations in the checks performed.

#### B. Divya Gupta — Product Movement and Classification

Divya submitted the following files:

- abc_pareto_classification.csv

- product_movement_2024.csv

ABC-Pareto Classification

The submitted file contains 30 products classified into three groups:

| Classification | Number of Products |
| --- | --- |
| A | 10 |
| B | 7 |
| C | 13 |
| Total | 30 |

The file includes delivered quantities, delivered sales values, distinct delivered orders, active sales days, sales shares, cumulative sales values, cumulative sales shares, and ABC classifications.

The combined delivered sales value reported across the 30 products was 22,347,621,930.

Product Movement Classification

The submitted 2024 product movement file contains 30 products classified as follows:

| Movement Classification | Number of Products |
| --- | --- |
| Relatively fast-moving | 8 |
| Middle range | 13 |
| Relatively slow-moving | 9 |
| Total | 30 |

The file includes delivered quantity, distinct delivered orders, active sales days, delivered sales value, and movement classifications.

These results provide a basis for examining differences in product sales activity and identifying products that may require further inventory review.

### 6. Expected Deliverables Checklist

| Expected Deliverable | Status |
| --- | --- |
| Product sales performance summary | Submitted |
| Revenue, quantity sold, and sales-frequency KPIs | Included in Mohammed's analysis |
| Branch and category performance comparisons | Included in Mohammed's report |
| Stock-movement analysis using IN, OUT, and ADJUSTMENT | Requires confirmation |
| Fast-moving and slow-moving product classification | Classification file submitted |
| ABC/Pareto classification | Submitted |
| Product comparison tables and visualizations | Tables and CSV outputs received; visualization completed |
| Documented formulas, assumptions, and limitations | Partially documented; further consolidation required |
| Validation results | Included in Mohammed's report for the checks performed |
| Updated GitHub repository | Submitted |
| Week 4 sprint notes | Completed. |

### 7. Sprint Status

Current status: Deliverables received

The team has submitted work covering product sales performance, ABC-Pareto classification, and product movement classification. A meeting was held on 21 October 2026 for team members to present and discuss their findings.

10. Conclusion

Week 4 focused on understanding product performance from both sales and inventory perspectives. Mohammed's work addressed product revenue, quantities sold, sales frequency, branch and category comparisons, and selected data quality checks. Divya's work addressed ABC-Pareto classification and product movement categories.

The team meeting provided an opportunity to present and discuss the individual analyses. The final sprint documentation accurately completed work and validation performed.