WEEK 02 — SPRINT NOTES

Heavy Suppliers Warehouse Analysis | CadetX Virtual Work Experience

| Sprint | Week 02 | Scrum Master | Divya |
| --- | --- | --- | --- |
| Team size | 3 members | Sprint focus | Integration, features, KPIs & documentation |

# 1. Sprint Goal

Integrate the cleaned Week 1 datasets into analysis-ready datasets, engineer relevant analytical features, validate and document the outputs, and establish an initial KPI framework and dashboard for later analysis.

# 2. Sprint Objectives

Join related cleaned datasets using appropriate keys and retain the required source records.

Produce integrated purchase, sales, and stock/inventory datasets.

Create purchase- and sales-related analytical features and document their definitions.

Check dataset structure, join outcomes, duplicate records, missing values, and key fields.

Prepare a data dictionary and define initial KPI formulas and source columns.

Validate KPI calculations against Python outputs and the Power BI dashboard where possible.

Maintain sprint documentation and upload the team's Week 2 deliverables to GitHub.

# 3. Team Responsibilities

| Member / Role | Assigned area | Work recorded |
| --- | --- | --- |
| Divya — Scrum Master | Sprint planning, coordination, tracking, blockers, review and documentation | Coordinated task dependencies, maintained Sprint Notes, organized repository structure, and coordinated submission. |
| Mohamed Risleen Afrina | Data integration and feature engineering | Prepared purchase, sales, and stock/inventory integrated datasets; documented integration, features, and validation checks. |
| Peter Joy Edet | Data dictionary, KPI development and dashboard | Shared analytics documentation and a KPI-validation notebook; supplied a six-page Power BI dashboard covering sales/product, procurement/suppliers, branch/warehouse, inventory/stock, customer performance, and the supply-chain overview. |

# 4. Data Integration Deliverables

The following integrated CSV files were prepared by Member 2 and committed to the Week 2 repository using Git LFS:

purchase_orders_integrated.csv

sales_orders_integrated.csv

stock_inventory_integrated.csv

The integration work combines purchase order headers and lines with supplier, product and branch data; sales order headers and lines with customer, product and branch data; and stock ledger/inventory information with product and branch data. Left joins and join-key/cardinality checks are described in the integration report.

# 5. Feature Engineering

| Dataset area | Feature | Documented meaning |
| --- | --- | --- |
| Purchase | delivery_delay_days | Actual received date minus expected delivery date; only meaningful when a received date exists. |
| Purchase | delivery_status | Early, On Time, Late, Not Received, or Unknown. |
| Purchase | line_purchase_value | Purchase line quantity multiplied by purchase line unit cost. |
| Purchase | expected_lead_days | Expected delivery date minus order date. |
| Sales | line_sales_value | Sales line quantity multiplied by the selected sales unit price. |
| Stock | Stock-balance features | Only publish after confirming stock-ledger quantity meaning and snapshot grain. |

# 6. Data Quality Findings and Decisions

| Finding | Observation | Treatment / caution |
| --- | --- | --- |
| Cancelled purchase orders | 15,418 rows have missing received_date; all are Cancelled and marked Not Received. | Keep dates missing; do not impute; do not classify cancelled POs as Late. |
| Delivery KPIs | Purchase data is at line level and multiple lines may belong to one PO. | Use distinct po_id for PO-level counts and delivery-rate denominators. |
| Sales order counts | Multiple sales lines may belong to one sales order. | Use distinct so_id for sales-order counts. |
| Inventory snapshots | current_stock can repeat across product-branch movement rows. | Do not sum current_stock directly; aggregate at product-branch snapshot grain. |
| Stock status | The source status category and threshold units require validation. | Treat the dashboard's all-overstocked display as a validation item, not a confirmed business conclusion. |
| Duplicate/missing-value checks | Member 3's documentation reports no exact duplicate rows and no missing values in the stock-inventory integrated dataset. | Retain the report's stated checks; do not remove rows without a defined reason. |

# 7. KPI Framework and Dashboard

Member 3's documentation defines initial KPIs for sales, products, procurement, suppliers, branches, customers, and inventory/stock movement, including source fields and DAX measure examples. The shared Power BI report has six pages covering the supply-chain overview, sales/product performance, procurement/supplier performance, branch/warehouse performance, inventory/stock health, and customer performance.

Power BI dashboard: https://app.powerbi.com/view?r=eyJrIjoiN2I4YTQ1NzYtOWVkNi00ZTMyLWFjMGUtNTE0MmQ2YmU2MTYxIiwidCI6ImYzZmVjNjFkLTQzMDQtNGZkNC04YzRlLWJmM2VmZDBiNTNlYiJ9

# 8. Validation Notes and Limitations

Member 3's documentation reports that selected Python KPI outputs correspond to Power BI visuals.

The documentation lists Units Purchased with the same value as Procurement Spend; confirm the units-purchased calculation before presenting it as validated.

Inventory snapshot totals and stock-health classifications require careful aggregation and confirmation of threshold units/business meaning.

Some KPIs are initial definitions and should be treated as provisional until formulas, aggregation grain, and business meaning are verified.

No code changes are recorded in these Sprint Notes; the team's original notebook is retained pending review.

# 9. Scrum Master Activities

Coordinated sprint planning and task ownership.

Tracked progress and dependencies between integration, feature engineering, KPI documentation and dashboard work.

Reviewed submitted outputs and raised validation questions where business meaning or aggregation grain required confirmation.

Maintained Sprint Notes and prepared Week 2 documentation for GitHub submission.

Coordinated repository organization and submission readiness.

# 10. Sprint Outcome and Submission Checklist

Integrated purchase, sales, and stock/inventory CSVs prepared and uploaded with Git LFS.

Integration and feature-engineering reports available for inclusion in the Week 2 folder.

Member 3's analytics documentation and KPI-validation notebook included in the Week 2 deliverables.

Power BI dashboard link recorded above.

Before final submission, verify all documentation/notebook files are committed and pushed; open the GitHub repository and dashboard links once.

Keep caveats on Units Purchased and stock-status interpretation visible; do not claim those specific items are fully validated until checked.

# 11. Proposed Week 2 Repository Contents

week-02/README.md
week-02/Sprint_Notes.docx
week-02/data-integration/purchase_orders_integrated.csv
week-02/data-integration/sales_orders_integrated.csv
week-02/data-integration/stock_inventory_integrated.csv
week-02/data-integration/integration-report.md
week-02/feature-engineering/feature-engineering-report.md
week-02/validation/validation_report.csv (if available)
week-02/documentation/CadetX_Week_2_Analytics_Documentation.docx
week-02/notebooks/Cadetx_Week_2_Project_KPIs_Validation.ipynb